|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Josefine | Katha | Malin | Maren | Michael | Sophia | Subir | Richard |
| von | bis |  |  |  |  |  |  |  |  |
| 02.11.2019 | 08.11.2019 | label 300 pictures | label 300 pictures | label 300 pictures | label 300 pictures | Label 300 pictures | label 300 pictures | label 300 pictures | label 300 pictures |
| - install labelapp | - install labelapp | - install labelapp  - edit manual labelapp - pre-processor kappa 3h | - install labelapp  - addition 200 images labelled | - label app manager - changed pre-processor app - improved labelapp | - install labelapp  - pre-processor kappa 3h - Work schedule  - pre-processor app | - | - install labelapp  - Datenset 5h - Work schedule  - how to install labelapp |
| 09.11.2019 | 15.11.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures label additional 500 | label 500 pictures |
| - report manager - write report 8h - transfer all googledocs to github | - get healthy 100h | - kappa & visualisation for report (and presentation?) 8h | - csv file manager  - test label app, report all possible bugs 5h - control all label activities 3h - assign images to be labelled 1h | - label app manager  - finish pre-processor 4h - fix eventually bug / test app 4h | - finish pre-processor 4h - classical approach (features to classes) |  | - env manager  - create dataset 8h |
| 16.11.2019 | 22.11.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures |
| - report manager  - write report 8h | - get healthy 100h | - look at labels, feature distribution, compare to assigned class, decision tree? 8h | - csv file manager - file controller 2h - write report 6h | - label app manager - grid manager - fix eventually bug / test app 4h - grid how to use manual | - look at labels, feature distribution, compare to assigned class, decision tree? 8h |  | - env manager  - create dataset 8h |
| 23.11.2019 | 29.11.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures |
| - report manager  - Vanilla CNN 8h | - github manager - transfer Images & Dataset to wintersemester (clean cut) - how to deal with different ANN-files | - ANN manager  - unsupervised learning | - csv file manager  - unsupervised learning | - grid manager - label app manager | - final report for: look at labels, feature distribution, compare to assigned class, decision tree? 4h  - Vanilla CNN 4h |  | - finalize dataset 4h - Vanilla CNN - env manager |
| 30.11.2019 | 06.12.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures |
| - report manager  - Vanilla CNN 8h | - github manager | - ANN manager - unsupervised learning | - csv file manager - unsupervised learning | - grid manager - label app manager | - semi supervised learning |  | - semi supervised learning |
| 07.12.2019 | 13.12.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures |
| - report manager - get ANN task from ANN manager | - github manager - get ANN task from ANN manager | - ANN manager - get ANN task from ANN manager | - csv file manager - get ANN task from ANN manager | - grid manager - label app manager - get ANN task from ANN manager | - get ANN task from ANN manager |  | - get ANN task from ANN manager |
| 14.12.2019 | 20.12.2019 | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures | label 500 pictures |
| - report manager - get ANN task from ANN manager | - github manager - get ANN task from ANN manager | - ANN manager - get ANN task from ANN manager | - csv file manager - get ANN task from ANN manager | - grid manager - label app manager - get ANN task from ANN manager | - get ANN task from ANN manager |  | - get ANN task from ANN manager |